|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Code of accounts number | Description | Persons | No. Resources | Cost | Milestone |
| 1 | **Planning** |  | **5R** | **29,000$** | **1/1:30/1** |
| 1.1  1.2 | Assign tasks for Teams  Table Of Tasks Duration | Manager  Team Members | 2R | 21,000$ | 1/1:14/1 |
| 1.3 | Collect Information | Mary  Magy H. | 1R | 5,000$ | 15/1:22/1 |
| 1.4 | Analysis Information | Magy S.  Maria  Marian | 2R | 3,000$ | 23/1:30/1 |
| 2 | **Hardware** |  | **9R** | **225,000$** | **31/1 :13/3** |
| 2.1 | Cables | Karin  Mary | 2R | 50,000$ | 31/1:6/2 |
| 2.2 | Sensors | Maria  Marian | 2R | 65,000$ | 7/2:13/2 |
| 2.3 | Lights | Mary  Karin | 2R | 30,000$ | 13/2:20/2 |
| 2.4 | Network | Magy S.  Maria | 3R | 80,000$ | 21/2:13/3 |
| 3 | **Software** |  | **9R** | **250,000$** | **31/1:24/5** |
| 3.1 | Database | Clara  Magy H. | 3R | 60,000$ | 31/1:13/2 |
| 3.2 | Design | Karin  Mary | 3R | 70,000$ | 31/1: 13/3 |
| 3.3 | Operating System | Marian  Mary | 3R | 120,000$ | 14/3: 24/5 |
| 4 | **Quality Control** | **Magy S.**  **Maria**  **Marian** | **3R** | **80,000$** | **25/5: 7/6** |
| 5 | **Release** | **Magy H.**  **Clara** | **3R** | **150,000$** | **7/6 :14/6** |
| 6 | **Advertisements** | **Karin**  **Mary** | **2R** | **150,000$** | **15/6:21/6** |